**An invitation to visit**



**The team will be led by the RPTLE team leader Max Bird**

**Suggested Itinerary will be as follows**

Costs are estimated only at this stage and may vary at time of travel; it is suggested a maximum of 15 /20 pax’s only *Itinerary as at 20/02/2019*

**Day 1 Monday**

Travel from Perth to Timor-Leste via Darwin - Accommodation @ Beachside Hotel Dili

**Day 2 Tuesday**

Visit Sol’s 24/7 Where Rotary have installed 200 plus computers, visit Sister Evangelina @ Balide

Attend Rotary Club of Dili Meeting - Accommodation @ Beachside Hotel Dili

**Day 3 Wednesday**

Depart Dili for Baucua, Inspect East Timor-Roofing Factory at Baucau and water system at Gari-Uai

Accommodation - Baucau

**Day 4 Thursday**

Commence the laying of Poly Pipe line to the village of Soru-Toi, then onto the village of Larisidi approx. 4.5 kilometres

Accommodation - Baucau

**Day 5 Friday**

Finish laying poly pipe to Larisdi

Accommodation - Baucau

**Day 6 Saturday**

Connect stand pipes to the new tanks installed at Soru-Toi and Larisdi

Accommodation - Baguia

**Day 7 Sunday**

Visit Samalari school where Rotary have installed a water system to the school kitchen and ablution block, also visit Nuniro school, the first rain water system Rotary carried out many years ago.

Accommodation - Laga

**Day 8 Monday**

Inspect RPTLE works @ Laga High School, Lega Parish and Laga markets.

Accommodation - Laga

**Day 9 Tuesday**

Visit Quelicai and inspect a new proposed water harvesting system that RPTLE may initiate, requirements of 100,000 litres of water storage plus guttering to six buildings.

Accommodation - Laga

**Day 10 Wednesday**

Depart Laga after breakfast for Baguia. Inspect RPTLE works at the Maternity Hospital, Baguia High School. Baguia Orphanage and the village water supply. Inspect RPTLE works at Larasuil School and Babuha School.

Accommodation - Baguia

**Day 11 Thursday**

Depart Baguia after breakfast for Dili Accommodation Beachside Hotel Dili

**Day 12 Friday**

Free Day Dili Accommodation Beachside Hotel Dili

**Day 13 Saturday**

Depart Dili QF 374 for Perth via Darwin QF 374 at 8.05am

*For further information contact: PDG Bruce Lynch email: bruce@salaman.com.au or 0419 927 712*

*PP Max Bird email: maxbird@bigpond.com or 0419 045 835*

**Approx. Cost P/P $3,000.00**







**Access clean water**

**Help**





Donations or Sponsorship gladly accepted, please contact the organizers or Payment can be made by Direct Debit, to the Bendigo Bank Kwinana – ‘Timor Leste Water Project Account’:

BSB: Account #